Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS85427 |
| Project Name | Gemini historical artifact description |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Image Upload & Processing | USN-1 | As a user, I can upload an image (JPG/PNG) of a historical artifact. | 2 | High | Team |
| Sprint-1 | Image Upload & Processing | USN-2 | As a user, I can preview the uploaded image before processing. | 1 | High | Team |
| Sprint-1 | Image Captioning | USN-3 | As a system, I can generate a caption from the uploaded image using a vision model. | 3 | High | Team |
| Sprint-1 | Data Processing | USN-4 | As a system, I can convert image data into model-readable format. | 2 | Medium | Team |
| Sprint-2 | Historical Analysis | USN-5 | As a system, I can generate a structured historical description from the caption. | 5 | High | Team |
| Sprint-2 | UI Development | USN-6 | As a user, I can click a button to generate artifact description. | 2 | High | Team |
| Sprint-2 | UI Enhancement | USN-7 | As a user, I can view the AI-generated historical analysis clearly formatted. | 2 | Medium | Team |
| Sprint-2 | Performance Optimization | USN-8 | As a system, I can cache models to improve performance. | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 10 Feb 2026 | 15 Feb 2026 | 8 | 15 Feb 2026 |
| Sprint-2 | 12 | 6 Days | 17 Feb 2026 | 22 Feb 2026 | 12 | 22 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts